## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Brainstorm project ideas		Have a list of different ideas for possible usage.				1 day		9/4/18			A
2	Select one idea		Narrow down the list of ideas to the one with the balance of being both attainable and interesting.				1 hour		9/6/18			A
3	Search for client		Ask multiple teachers around the school until one agrees to be a client.				3 days		9/12/18			A
4	Interview Client		Ask client about the product idea and problem it solves.				1 hour		9/16/18			A
5	Research possible implementations of the product.		Gain an understanding of possible approaches to creating the product and the choice of the best approach.				1 week		9/24/18			A
6	Write up Section A.		Write a detailed explanation of the scenario and rationale as to why the product will solve the problem presented and why the approach that will be used was chosen.				3 days		9/28/18			A
7	Search for Advisers and contact		Find an Adviser for the project and contact them.				1 week.		10/6/18			A
8	Work on Algorithm for the Project.		Create flowcharts documenting the planned algorithm that will be used to insure the product functions.				3 hours.		10/8/18			B
9	Write up Design Process		Write the design plan and research more about the functionality of Chrome Extensions. Also create table for testing criteria.				1 week		10/29/18			B
10	Contact Adviser for feedback on design.		Adviser reviews my design plan and discusses whether or not the project is attainable and if there are any security implications.				3 days		11/4/18			B
11	Double Check Criteria B		Make sure all requirements are met before continuing to Criteria C.				1 day		11/5/18			B
12	Begin Development on Criteria C						1 day		11/7/18			C
13	Finish								12/11/18			D
14	Finish								12/24/18			E