## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Brainstorm project ideas		Have a list of different ideas for possible usage.				1 day		9/4/18			A
2	Select one idea		Narrow down the list of ideas to the one with the balance of being both attainable and interesting.				1 hour		9/6/18			A
3	Search for client		Ask multiple teachers around the school until one agrees to be a client.				3 days		9/12/18			A
4	Interview Client		Ask client about the product idea and problem it solves.				1 hour		9/16/18			A
5	Research possible implementations of the product.		Gain an understanding of possible approaches to creating the product and the choice of the best approach.				1 week		9/24/18			A
6	Write up Section A.		Write a detailed explanation of the scenario and rationale as to why the product will solve the problem presented and why the approach that will be used was chosen.				3 days		9/28/18			A
7	Search for Advisers and contact		Find an Adviser for the project and contact them.				1 week.		10/6/18			A
8	Work on Algorithm for the Project.		Create flowcharts documenting the planned algorithm that will be used to insure the product functions.				3 hours.		10/8/18			B
9	Write up Design Process		Write the design plan and research more about the functionality of Chrome Extensions. Also create table for testing criteria.				1 week		10/29/18			B
10	Contact Adviser for feedback on design.		Adviser reviews my design plan and discusses whether or not the project is attainable and if there are any security implications.				3 days		11/4/18			B
11	Double Check Criteria B		Make sure all requirements are met before continuing to Criteria C.				1 day		11/5/18			B
12	Begin Development on Criteria C		Have basic prototyping finished. Manifest.json file is written with parameters set.				1 day		11/7/18			C
13	Create Saving System using chrome.sync.storage		Have a system for saving and retrieving data from the chrome browser.				3 days		11/14/18			C
14	Create function to scrape data from Amazon Websites.		Have a function which returns the price of a given Amazon URL.				1 week		11/21/18			C
15	Create price comparison function.		Have a function which detects decreases in saved price values.				5 days.		11/26/18			C
16	Create basic UI with HTML and CSS.		Have an interface with buttons which matches the design of Criteria B.				1 day.		11/27/18			C
17	Add long lived connection system		Add the logic so that the buttons on the interface trigger the functions in the background script.				3 days.		11/30/18			C
18	Create Products page with script.		Have a HTML page where the user can view their currently saved products and remove the listings they don’t like.				2 weeks		12/14/18			C
19	Add notification system.		Use alert() to notify the user of errors or new deals.				1 day		12/17/18			C
20	Begin write up for Criteria C		Write about the current functionality of the extension with screenshots.				1 week		12/24/18			C
21	Create Logo		Make logo for the extension and add it to manifest.json.				1 day		12/27/18			C
22	Update User Interface		Enhance the user interface using HTML and CSS.				2 days.		12/29/18			C
23	Finish write up for Criteria C		Finish writing about techniques used for Criteria C				1 day		12/31/18			C
24	Interview Client for Evaluation		Show client finished product and record interview with them.				1 day		1/11/19			E
25	Begin the filming of video for Criteria D.		Start filming the chrome extension for eventual compilation into a video.				3 days.		1/24/19			D
26	Write script for Criteria D video.		Write video script for criteria D in order to have a more organized video.				1 day		1/25/19			D
27	Edit Video		Compile video with captioning, audio and visual elements using previously created resources.				1 week		2/8/19			D
28	Write up Criteria E		Write the Evaluation for Criteria E drawing upon my interview with the Client and the meeting of my success criteria.				2 days.		2/10/19			E